# Testing report and specification

ABC Fashion AI Shopping Agent

COMP3850 Deliverable 4   |   Group 20   |   Revised 22 October 2026

Testing lead Sarah Thomas   |   Submission date 24 October 2026

## Purpose and current position

This report defines the testing strategy, responsibilities, dated schedule and test cases for the ABC Fashion AI Shopping Agent MVP. It combines the original functional cases with precise automated-test references, reproducible customer scenarios and a record of completed and outstanding verification.

The fresh offline regression run on 22 October 2026 completed 46 of 46 scripts successfully. It ran from 10:42:20 to 10:42:27 AEDT on a working checkout whose source files remained unchanged during execution. This verifies the listed offline assertions only. Live services, visual behaviour, real cart persistence and client acceptance were not rerun during this document revision. [E2, E3]

Peyton Bernhardt accepted the product as ready at the 21 October meeting attended by all team members, as confirmed by Salvi. The team supplied the meeting feedback and reports it has addressed the request for more proactive recommendations. Client acceptance is recorded in E13. Final build identification, remaining browser checks and Sarah Thomas's documentation review remain open.

## Document control

| Version and date | Person or responsibility | Changes and reason |
| --- | --- | --- |
| Source revision 19 October 2026 | Original author not identified in supplied PDF | Original Part B functional cases, offline inventory, historical customer-scenario summary and outstanding tests. |
| 1.1 22 October 2026 | Codex assisted revision requested by Salvi Testing lead Sarah Thomas | Added Part A and dated schedule; retained original IDs and historical results; clarified inputs; indexed 46 suites; added reproducible scenarios and evidence. |
| 1.2 22 October 2026 | Codex assisted revision requested by Salvi | Integrated prior Part A roles, client, risk priorities, deployment check, defect tracking and D3 milestone. |
| 1.3 22 October 2026 | Codex assisted revision requested by Salvi Sarah Thomas review pending | Recorded client acceptance and feedback. Added new AI feature mapping and eight browser cases; retained existing outcomes. |
| 1.4 22 October 2026 | Codex assisted revision requested by Salvi | Replaced evidence paths with fixed GitHub links and published the missing source documents. |

Plan status: Sarah Thomas coordinates remaining tests and the final review. Client acceptance is recorded separately from individual technical test results. Confirm the iLearn submission time. [E12, E13]

# Contents

Part A Test plan

Testing strategy and resources

Team responsibilities

Test schedule and responsibilities

Test control and completion criteria

Part B Original functional cases

Current regression suite specifications

Reproducible customer scenarios

New AI feature coverage

AI suggestion and guidance browser cases

Additional integration and acceptance cases

Execution results and defect follow up

Client acceptance and feedback

Evidence register and handover

The contents entries are internal links. Page numbers appear in the footer. Case identifiers remain stable when the document is merged into the final D4 PDF.

## How to interpret results

| Status | Meaning |
| --- | --- |
| Pass | Observed output met the stated expected output for the identified test, build and environment. |
| Fail | The executed case produced a functional or assertion mismatch. Preserve the actual result and defect reference. |
| Blocked | A prerequisite prevented a valid execution or a dependent step could not be assessed. |
| Not Run | This version of the case has not been executed in the identified environment. |
| Historical Pass or Fail | A supplied source recorded that outcome. It is retained with its date and limitations; it does not establish a fresh result. |
| Feature gap | The desired capability is outside the implementation demonstrated by that run. Record separately from transport or setup failures. |

One script may contain many assertions. One scenario may contain several turns and repeated runs. Script totals, case totals, turn checks, HTTP responses and human acceptance decisions use different denominators and are reported separately.

# Part A Test plan

## Scope and test objectives

The test scope covers catalogue grounding, preference handling, conversational refinement, combined budgets, owned-item state, product presentation, product details and bag operations. It includes invalid input, dependency failure and recovery. Checkout, payment and order placement are unavailable prototype functions; testing must verify that the interface communicates that boundary.

The primary customer conversation route is POST /api/conversation-search. Original recommendation API cases target the older development-only POST /api/recommendations route, which intentionally returns HTTP 404 outside development. These layers are not interchangeable. [E4, E11]

The prior Part A refers to UC01 to UC07 without defining each use case [E12]. The SRS was not supplied with this revision. TO identifiers below are testing objectives, not SRS requirement numbers. Only the explicit UC05 and UC07 links from the original cases are retained. Sarah Thomas will reconcile the complete matrix with the final SRS on 23 October before sign off.

| ID | Behaviour | Requirement link | Test coverage |
| --- | --- | --- | --- |
| TO1 | Product details and navigation | UC05 | TC-PD-01 to 03, 06 to 07; TC-UI-02 |
| TO2 | Bag selection quantity removal and totals | UC07 | TC-PD-04 to 05, 08 to 14; TC-UI-02 |
| TO3 | Extraction validation and request contracts | SRS reference to reconcile | TC-PE-01 to 08; TC-PV-01 to 07; TC-REG-14 to 15; TC-HTTP-01 to 05 |
| TO4 | Catalogue facts and hard constraints | SRS reference to reconcile | TC-AI-01 to 10; TC-REG-08, 16 to 17; S1-A to C |
| TO5 | Follow up edits references and rejection memory | SRS reference to reconcile | TC-REG-11, 18, 26 to 33; S1-B, S2-B, S3-C |
| TO6 | Discovery without invented preferences | SRS reference to reconcile | TC-REG-04 to 07, 24; S2-A, S3-A to B; COL cases |
| TO7 | Owned items outfits and combined budgets | SRS reference to reconcile | TC-REG-03, 09 to 12, 21, 35; S4-A to C; B1 to B5; SET cases |
| TO8 | Grounded answers and value comparisons | SRS reference to reconcile | TC-REG-16, 21, 33, 37; S5-A to F; S6-A to B |
| TO9 | Controlled failure recovery and sensitive data handling | SRS reference to reconcile | TC-AI-15 to 16; TC-REG-01 to 02, 32, 34, 38; TC-INT-01 to 02 |
| TO10 | Usable responsive flow and client acceptance | SRS reference to reconcile | TC-PD-07; TC-UI-01 to 02; TC-DEP-01; TC-ACC-01 |

## Scope boundaries

Supplier composition, personal garment fit and stock for an individual size are not established by aggregate catalogue availability or a listed size. Synthetic specification data must remain visibly identified. Styling taste and usefulness need human assessment. A complete penetration test and production load test are outside the completed evidence; only the listed validation and failure checks are planned here.

# Testing strategy and resources

## Strategy applied to the product

Testing follows the requirements-based and risk-based approach in the prior Part A [E12]. Give first priority to catalogue grounding, explicit size and exclusion constraints, budgets and purchase totals, multi-turn state changes, and failures across the frontend, API, Supabase and OpenAI. Run lower-risk presentation checks after these core paths, and record any deferred coverage against its testing objective.

| Layer and approach | Execution and purpose | Resource and output |
| --- | --- | --- |
| Unit and contract White box | Run deterministic preference, schema, price arithmetic, grounding and state checks against defined fixtures. Inspect assertions and branches that enforce constraints, unknown values and invalid transitions. | Developer responsible for module; Sarah reviews outcomes. Saved assertion output and source hashes. |
| Domain integration White and black box | Exercise makeTurn, interpretation plan handling, catalogue filtering, finishConversationTurn and acceptReply together. Controlled plans isolate server behaviour from model variability. | Existing offline scripts and synthetic fixtures. JSON/session checks and regression log. |
| HTTP integration Black box | Exercise the real conversation route and the legacy development route separately. Check content type, JSON limits, status/body contracts, external failures and response confidentiality. | Developer plus Sarah on isolated test configuration. Sanitised request/response records. |
| Browser and responsive system Black box | Use a fresh browser session, named product fixture and declared viewport. Exercise product selection, bag count, quantities, summaries, navigation, saved state and visible errors. | Sarah or delegate; desktop Chrome and a mobile browser, with versions recorded. Screenshots and execution sheet. |
| Real model customer journeys Black box | Start each scenario independently, use saved catalogue fixtures and run the intended messages in order. Record every repetition and dependent step, including blocked or variable outcomes. | Configured model and test catalogue. Transcripts, interpreted plans, product IDs and expected-versus-actual checks. |
| Regression and confirmation | After each fix rerun the failing case and affected suites; run all 46 offline scripts before freezing the D4 candidate. Recheck high-risk customer journeys on that same candidate. | Developer produces fix evidence; Sarah confirms closure. Old failures retained beside the retest. |
| Acceptance and handover | Retain the 21 October acceptance decision, feedback and team response. Confirm the final candidate and verify post-meeting changes before handover. | Peyton Bernhardt and all team members attended. Salvi supplied the acceptance record; Sarah completes the build link. [E13] |

## Tools and environment

The fresh offline run used Node v24.19.0 on macOS and the local dependency installation. package.json declares Next.js 16.3.8, React 19.2.8, TypeScript ^5 and tsx ^4.23.15. Installed dependency versions are resolved by the lockfile; its hash is retained in E3. Assertions use node:assert/strict and the existing TypeScript scripts. These versions describe this checkout, not every historical test environment.

Live tests require configured OpenAI and read-only Supabase access. Save a catalogue snapshot, protect credentials and record browser versions and viewports. No fresh browser version is asserted here.

| Tool or environment | Planned use and evidence |
| --- | --- |
| Supabase dashboard | Inspect catalogue rows, product facts, sizes and aggregate availability using read-only access. Save the snapshot used for TC-INT-03; keep live evidence separate from synthetic fixtures. |
| Desktop and mobile developer tools | Inspect network responses and console errors alongside UI actions. Retain sanitised errors, browser version, viewport and screenshots for reproducible defects. |
| Vercel deployment | The prior plan records https://abcandco.vercel.app/ as the prototype target [E12]. Verify availability and deployed candidate before TC-DEP-01; current availability and build are not verified by this report. |
| GitHub pull requests and Jira | Retain the prior plan tool choices [E12] for defect owners, code review and fix verification. Link an existing issue and pull request where used; keep the report defect ID as a stable reference. |

# Team responsibilities

The roles below retain the team allocation in the prior Part A [E12]. Sarah Thomas is the confirmed testing lead and coordinates the dated tasks. Named responsibility does not identify who executed a particular historical or automated run; each execution record must name its actual operator.

| Role | Team member | Responsibility |
| --- | --- | --- |
| Testing lead and QA | Sarah Thomas | Own planning, allocations, final SRS coverage, documentation, evidence review, defect disposition and client coordination. Assign a second reviewer for critical budget, constraint and bag checks. |
| Frontend developers | Salvi, Hans, Taylor | Prepare fixtures and run functional, UI and compatibility checks for their components. Capture desktop/mobile behaviour, network and console errors, bag arithmetic and persistence evidence. |
| AI and recommendation leads | Beatrice, Abrar | Verify extraction, recommendation quality, hard constraints, multi-turn state and AI integration. Retain model scenario inputs, transcripts, product IDs and fix evidence. |
| Data and testing leads | Sarah Thomas, Taylor, Abrar | Prepare test data and saved catalogue snapshots; support planning, HTTP integration, controlled failures and overall system testing. Sarah confirms individual delegates. |
| Client representative | Peyton Bernhardt Salesforce | Attended the 21 October meeting with all team members. Product accepted as ready; further proactive recommendations suggested while the current version was satisfactory. [E13] |
| Automated regression runner | Node scripts with the actual operator recorded separately | Execute deterministic offline checks and retain timestamps, source identity and complete logs. The fresh 22 October run was operated by Codex; Sarah remains the accountable testing lead. [E2, E3] |

## Execution accountability

For manual cases, record the person who performed the actions. For automated cases, record the script or harness, its version or source hash, and the person or agent who launched and supervised the run as separate fields. A reviewer records confirmation and closure separately from the developer who supplied the fix.

# Test schedule and responsibilities

D4 is due on 24 October 2026. Dates below use Australia/Sydney time. Sarah Thomas coordinates all Planned tasks and confirms the iLearn submission time, leaving time for the final merge and export.

The prior plan records the D3 Test Plan and initial Test Case Specifications milestone on 1 October 2026 [E12]. Remaining D4 work follows below.

| Date | Work and milestone | Owner and resources | Deliverable and state |
| --- | --- | --- | --- |
| 21 Oct 2026 | Demonstrate product; receive approval and feedback on instructions, explanations, accuracy, UI and proactive extras. | Peyton Bernhardt and all team members; team-supplied minutes. | Client accepted product as ready. Completed; feedback response reported addressed. E13. |
| 22 Oct 2026 | Review cases/evidence, prepare report and run all 46 offline scripts. | Sarah accountable; Codex operated the run on the existing checkout. | Report, E2 log, E3 manifest. Completed 46/46; team review Pending. |
| 23 Oct 2026 | Reconcile TO1 to TO10 with SRS; confirm fixtures, meeting build and final candidate. | Sarah and module developers; SRS, source index and E13. | Coverage matrix, meeting details and candidate record. Planned. |
| 23 Oct 2026 | Verify Vercel candidate and smoke test before browser/client checks. | Salvi, Hans or Taylor, delegated by Sarah; deployment access. | TC-DEP-01 evidence and deployment identity. Planned. |
| 23 Oct 2026 | Execute product/bag flows and AI suggestion/guidance controls on desktop/mobile. | Frontend delegate with Beatrice/Abrar; Sarah reviews. Browser matrix and fixtures. | TC-PD, TC-UI and TC-AIX-01 to 08 results and evidence. Planned. |
| 23 Oct 2026 | Execute HTTP validation and controlled OpenAI/catalogue failures. | Sarah assigns developer; Taylor/Abrar support isolated setup. | TC-HTTP and TC-INT sanitised request/response evidence. Planned. |
| 23 Oct 2026 | Run repeated real-model scenarios against saved catalogue; prioritise TO4, TO5, TO7 if constrained. | Beatrice and Abrar; Sarah reviews. Test credentials and model budget. | Transcripts and per-run decisions; record any omissions. Planned. |
| 24 Oct 2026 | Fix prioritised defects; confirm fixes and rerun affected checks plus full offline suite. | Module developers and Sarah; final candidate and evidence. | Dated retest results and defect disposition. Planned. |
| 24 Oct 2026 | Review exceptions, merge into D4, inspect export/links and submit before deadline. | Sarah reviews; designated team submitter; final report and evidence. | Final test summary and D4 submission. Planned; sign off Pending. |

## Testing milestones

Client acceptance was recorded on 21 October. M1 on 22 October establishes the technical baseline. M2 on 23 October confirms candidate and coverage; M3 records system/customer tests. M4 on 24 October records retests and the final testing review. Report missed milestones and their effects.

# Test control and completion criteria

## Entry criteria and reproducible setup

Use the intended checkout and record Git HEAD plus uncommitted source hashes. E3 identifies the working tree tested in this revision; HEAD alone does not identify its local changes.

Install from the lockfile in a clean environment when reproducing. Record Node and dependency versions. Do not repair or overwrite an existing active checkout merely to prepare documentation.

For offline cases, use the checked-in synthetic fixture definitions. For live cases, save a read-only catalogue snapshot and exact product IDs, price, size labels and availability prerequisites.

For UI cases, start with an empty bag and a New chat unless the case states otherwise. Record browser, version, viewport and persisted state. Use a separate browser profile for isolation.

For any service-failure test, use an isolated process or controlled test adapter. Do not invalidate shared credentials or interrupt the shared database.

## Execution commands and conditions

| Purpose | Command or method | Limits |
| --- | --- | --- |
| Offline full run | npm test | Uses scripts/run-regression.mjs. No live/API/browser coverage. Stop and investigate any missing setup dependency. |
| Single offline suite | node --import tsx scripts/FILE | Substitute the exact suite filename from Part B. Add --conditions=react-server for grounded-recommendation, conversation-production and stylist-telemetry. The production suite also needs NODE_ENV=production. |
| Real-model in-process scenarios | npm run test:scenarios | Uses configured credentials and synthetic catalogue; makes real model calls. SCENARIO_REPEATS=3 is the planned default. Save every outcome. It does not test HTTP or rendering. |
| Legacy API validation | node scripts/test-recommendation-api-validation.mjs | Requires development server at http://127.0.0.1:3000. Development-only recommendation route; does not certify the customer conversation route. |
| Build and static checks | npm run typecheck; npm run lint; npm run build | Commands are separate checks. The 22 October repository report records a Webpack fallback build; those checks were not repeated in this document revision. [E8] |
| Browser and client tests | Execute specified actions on the frozen candidate; save results and evidence | 21 October client decision is in E13. Browser cases require separate observed results; screenshots support their captured interaction. |

## Completion and acceptance criteria

For the testing summary to recommend acceptance, all prioritised MVP requirements must have a mapped test and an observed disposition on the final candidate. All 46 offline suites must pass after the final relevant change. Core size, exclusion, budget, product-identity, bag arithmetic and failure-disclosure paths must have no unresolved critical or high defect. Browser and client decisions must be recorded separately. Any incomplete item must have an owner, next action and clearly stated effect on handover.

These criteria guide Sarah's technical completion review. Peyton's product acceptance on 21 October is recorded in E13. The meeting record does not supply individual case outcomes or establish that every technical completion criterion has been met.

## Defect handling and execution record

Record case ID, actual operator, automated script or harness where applicable, supervisor, date/time/timezone, candidate and environment, input, expected output, actual output, status, evidence link and defect ID. Retain Jira key and GitHub pull request link where used, plus defect owner, severity and affected requirements. The report IDs DF1 to DF5 are local references, not invented Jira keys.

Treat constraint violations, fabricated products, incorrect purchase totals or disclosure of secrets as high priority; an unavailable required journey is at least high until triaged. Record cosmetic issues separately. Preserve original failures. Move each defect through recorded triage, owner allocation, fix review, dated confirmation and affected regression checks before Sarah closes it or records an accepted exception.

## Risks and contingencies

| Risk | Response and owner |
| --- | --- |
| Changing source or live catalogue | Freeze a candidate and retain hashes/snapshot. Sarah distinguishes source, catalogue and model variation. |
| Missing dependencies or service credentials | Mark Blocked with exact setup failure. Developer restores an isolated environment; Sarah reschedules without claiming a pass. |
| Time available before 24 October | Prioritise core constraints, combined budgets, bag flows and honest errors. Sarah records deferred cases and their impact. |
| Unidentified demonstration build | Keep the 21 October acceptance decision; Sarah records the demonstrated URL/build and verifies the final candidate and post-meeting changes. |
| Missing multi-colour fixture or per-size stock | Mark dependent check Blocked. Use an isolated fixture if appropriate and label it as synthetic; never generalise fixture success to live availability. |

# Part B Original functional cases

The 45 original identifiers are retained. Expected behaviour and refined future inputs are specifications; they do not convert historical results into fresh passes. Historical manual execution dates, browser versions and candidate IDs were not recorded in the source. Unless explicitly marked fresh offline, the current browser/live execution status is Not Run in this revision. [E0]

Manual fixture PD1 is the existing demo product silk-blend-blouse at /products/silk-blend-blouse: Ivory, A$129, sizes S/M/L; source lib/product-detail-mock.ts and lib/mock-data.ts. Start with an empty bag. Its original test run did not identify a product; PD1 is a reproducible setup for the next run, not a reconstruction of that run. Colour switching additionally requires an isolated product with two actual variants; PD1 has only one colour.

## Product details and bag

| Case and purpose | Exact input or action for next execution | Expected result | Observed result and status |
| --- | --- | --- | --- |
| TC-PD-01 Product details load (UC05) | Open /products/silk-blend-blouse (PD1) on desktop; compare details with the saved fixture record. | Page displays product image(s), name, price, colours and sizes from the catalogue | Historical Pass. Product Details page loaded and displayed the product image, name, price, colour and size options as expected Current browser/live: Not Run in this revision. Source E0 p. 2. |
| TC-PD-02 Colour variant selection (UC05) | Use a verified two-colour test product; record product and variant IDs, click each swatch, then return to the first. If no such fixture exists, mark Blocked. | Selected colour is highlighted and product display updates accordingly | Historical Not Run. Historical note: the tested product had only one colour variant, so the interaction was not exercised. Re-test when multiple variants are available. Current browser/live: Not Run in this revision. Source E0 p. 3. |
| TC-PD-03 Size selection (UC05) | On PD1 click size S, then M. Record selected state after each click. | Selected size is highlighted | Historical Pass. Selected size was highlighted as expected Current browser/live: Not Run in this revision. Source E0 p. 3. |
| TC-PD-04 Add selected variant to bag (UC07) | On PD1 select Ivory and M, then Add to bag. Start with an empty bag. | Item is added to the cart with the selected colour and size | Historical Pass. Item was added to the cart with the selected colour and size Current browser/live: Not Run in this revision. Source E0 p. 3. |
| TC-PD-05 Reject missing size (UC07) | On fresh PD1 do not select a size; activate Add to bag and inspect prompt and bag count. | Item is not added; user is prompted to select a size | Historical Pass. Item was not added to the cart and the user was prompted to select a size Current browser/live: Not Run in this revision. Source E0 p. 3. |
| TC-PD-06 Expand and collapse description (UC05) | On PD1 open the description section, then activate it again. | Section expands to show details; clicking again collapses it | Historical Pass. Section expanded and collapsed as expected Current browser/live: Not Run in this revision. Source E0 p. 3. |
| TC-PD-07 Mobile product details (UC05) | Open PD1 at a 390 by 844 mobile viewport; record device/browser version. Repeat selection and inspect overflow and controls. | Layout adjusts to the screen without overlapping or cut-off content | Historical Pass. Layout displayed correctly on a mobile browser with no overlapping or cut-off content Current browser/live: Not Run in this revision. Source E0 p. 3. |
| TC-PD-08 Keep different sizes as separate bag rows (UC07) | Add one PD1 Ivory S and one PD1 Ivory M. Expected subtotal A$258 before any disclosed adjustments. | The cart shows two separate rows for the same product, one for size S and one for size M. The Order Summary updates to reflect both items. | Historical Pass. Two items were added in separate rows in the cart. The Shopping Cart number and Order Summary updated correctly Current browser/live: Not Run in this revision. Source E0 p. 4. |
| TC-PD-09 Repeated add increases quantity (UC07) | Add PD1 Ivory M twice. Expected quantity 2, total units 2 and item subtotal A$258. | Its quantity increases to 2. The Shopping Cart number and Order Summary updates. | Historical Pass. The quantity increased to 2, and the Shopping Cart number and Order Summary updated correctly. Current browser/live: Not Run in this revision. Source E0 p. 4. |
| TC-PD-10 Remove bag item (UC07) | With one PD1 Ivory M in the bag, remove it. Expected count 0 and item subtotal A$0. | The item disappears. The Shopping Cart number and Order Summary recalculate. | Historical Pass. The item was removed, and the Shopping Cart number and Order Summary updated correctly. Current browser/live: Not Run in this revision. Source E0 p. 4. |
| TC-PD-11 Adjust bag quantity (UC07) | With PD1 quantity 1, press plus then minus. Expected quantities 2 then 1 and item subtotals A$258 then A$129. | The quantity changes by one with each click. The Shopping Cart number and Order Summary updates accordingly. | Historical Pass. The quantity changed as selected, and the Shopping Cart number and Order Summary updated correctly. Current browser/live: Not Run in this revision. Source E0 p. 4. |
| TC-PD-12 Open product from bag (UC07) | From the bag click PD1; expect /products/silk-blend-blouse. | The corresponding product details page opens. | Historical Pass. The correct product details page opened. Current browser/live: Not Run in this revision. Source E0 p. 4. |
| TC-PD-13 Continue browsing (UC07) | From the bag activate Continue Browsing Collection; record the destination and compare with the current link target. | The product browsing page opens. | Historical Pass. The product browsing page opened Current browser/live: Not Run in this revision. Source E0 p. 5. |
| TC-PD-14 Open styling advice link (UC07) | From the bag activate the styling advice or concierge link; compare the opened destination with the current link target. Record changed/removed links as a requirement review item. | The linked styling advice page opens. | Historical Pass. The linked styling advice page opened. Current browser/live: Not Run in this revision. Source E0 p. 5. |

## Recommendation and API behaviour

TC-AI-01 to 10 preserve the original live-catalogue expectations. Product counts and named matches describe the historical dataset and must be rechecked against a current snapshot. TC-AI-11 to 14 target /api/recommendations in development. The primary conversation endpoint has its own HTTP cases later in this report.

| Case and purpose | Exact input or action for next execution | Expected result | Observed result and status |
| --- | --- | --- | --- |
| TC-AI-01 Product catalogue retrieval | Request catalogue products from Supabase | System retrieves available catalogue products successfully | Historical Pass. System retrieved 316 products from the Supabase catalogue Current browser/live: Not Run in this revision. Source E0 p. 5. |
| TC-AI-02 Hard filtering by size and budget | Size = 10, max price = $100 | Only available, in-stock products containing size 10 and costing <= $100 are returned | Historical Pass. 60 products remained after filtering; returned samples all contained size 10 and were <= $100 Current browser/live: Not Run in this revision. Source E0 p. 5. |
| TC-AI-03 Soft preference ranking | Size 10, max $100, category Clothing, preferred colour Lavender | Products passing hard constraints are ranked by preference match | Historical Pass. 3 exact matches were returned; all matched Clothing + Lavender with score 2/2 Current browser/live: Not Run in this revision. Source E0 p. 5. |
| TC-AI-04 Full recommendation pipeline | “Show me lavender clothing for a beach wedding, with a relaxed style, in size 10, costing no more than $100 per item.” | Preferences are extracted, products filtered/ranked, and best recommendation returned | Historical Pass. Original PDF records P1002 Lavender Co-ord Set at A$55, size 10 available. The source then ends mid-sentence; further output was not recoverable. Historical Pass is retained with incomplete evidence. Current browser/live: Not Run in this revision. Source E0 p. 6. |
| TC-AI-05 Maximum budget boundary | Lavender clothing, size 10, maximum price $75 | Products above $75 are excluded; products at exactly $75 remain valid | Historical Pass. $55 Co-ord Set and $75 Cardigan returned; $100 Pleated Skirt excluded Current browser/live: Not Run in this revision. Source E0 p. 6. |
| TC-AI-06 Fallback alternatives when no exact match | Lavender clothing, size 10, max price $50 | Hard constraints remain enforced; soft preferences may be relaxed and unmatched preferences identified | Historical Pass. Alternatives under $50 were returned; each matched Clothing but clearly reported Lavender as unmatched Current browser/live: Not Run in this revision. Source E0 p. 6. |
| TC-AI-07 Explicit colour exclusion | Lavender clothing, size 10, max $50, exclude Brown | Brown products must not be returned, even as alternatives | Historical Pass. Brown Linen Shirt was removed; only non-Brown alternatives were returned Current browser/live: Not Run in this revision. Source E0 p. 6. |
| TC-AI-08 Required size enforcement | Lavender clothing, size 12, max $50 | Products not available in size 12 must be excluded | Historical Pass. Brown Linen Shirt, which listed only sizes 6, 8 and 10, was not returned; all returned products listed size 12 Current browser/live: Not Run in this revision. Source E0 p. 6. |
| TC-AI-09 Occasion and style ranking | Clothing, Lavender, Beach Wedding, Relaxed, size 10, max $100 | Product matching all four soft preferences should rank as an exact match | Historical Pass. Recorded P1002 Lavender Co-ord Set with 4 of 4 soft preferences matched. The supporting recommendation-results report confirms this; the original PDF sentence was incomplete. [E4] Current browser/live: Not Run in this revision. Source E0 p. 7. |
| TC-AI-10 No product satisfies hard constraints | Size 10, max price $1 | No unsuitable or over budget product should be returned; response should indicate no match | Historical Pass. Filter returned 0 eligible products and recommendation API returned no_match with an empty product list Current browser/live: Not Run in this revision. Source E0 p. 7. |
| TC-AI-11 Empty/invalid shopping request handling | POST /api/recommendations separately with application/json bodies {"message":" ","limit":6} and {"limit":6}. | API rejects invalid input without processing recommendations. Error body identifies INVALID_REQUEST, success false and a nonempty request_id. See scripts/test-recommendation-api-validation.mjs. | Historical Pass. Blank and missing messages were rejected with HTTP 400 during API validation testing Current browser/live: Not Run in this revision. Source E0 p. 7. |
| TC-AI-12 Invalid recommendation limit | POST /api/recommendations with application/json and {"message":"Show me clothing.","limit":7}. Valid upper boundary limit 6 is checked by TC-REG-15. | API rejects values above the supported limit of 6. Error body identifies INVALID_REQUEST, success false and a nonempty request_id. See scripts/test-recommendation-api-validation.mjs. | Historical Pass. Request was rejected with HTTP 400 Current browser/live: Not Run in this revision. Source E0 p. 7. |
| TC-AI-13 Malformed JSON request | POST /api/recommendations with Content-Type application/json and exact malformed body {"message": | API returns controlled validation error instead of crashing. Error body identifies INVALID_REQUEST, success false and a nonempty request_id. See scripts/test-recommendation-api-validation.mjs. | Historical Pass. Malformed JSON was rejected with HTTP 400 Current browser/live: Not Run in this revision. Source E0 p. 7. |
| TC-AI-14 Incorrect content type | POST /api/recommendations with Content-Type text/plain and body {"message":"Show me clothing."}. | API rejects unsupported content type. Error body identifies INVALID_REQUEST, success false and a nonempty request_id. See scripts/test-recommendation-api-validation.mjs. | Historical Pass. Request was rejected with HTTP 415 Current browser/live: Not Run in this revision. Source E0 p. 7. |
| TC-AI-15 AI service unavailable | Simulate OpenAI/API failure | System should return an understandable error without exposing sensitive details | Historical Not Run. Not yet tested; failure-path simulation has not been evidenced in the supplied repository logs. Current: Not Run. See the related controlled-failure case TC-INT-01. Source E0 p. 8. |
| TC-AI-16 Database unavailable | Simulate Supabase/databas e failure | System should return an appropriate catalogue unavailable error without returning fabricated product results. | Historical Not Run. Not yet tested; database-outage simulation has not been evidenced in the supplied repository logs. Current: Not Run. See the related controlled-failure case TC-INT-02. Source E0 p. 8. |

## Preference extraction

| Case and purpose | Exact input or action for next execution | Expected result | Observed result and status |
| --- | --- | --- | --- |
| TC-PE-01 Extract dress, occasion, colour, size and budget | “I need a black dress under $150 for a wedding in size 10.” | Structured preferences identify Clothing, Dresses, Wedding Guest, Black, size 10 and maximum price $150 | Historical Pass. All specified values were extracted correctly; unspecified fields remained null or empty lists Current browser/live: Not Run in this revision. Source E0 p. 8. |
| TC-PE-02 Avoid inferring an unstated product category | “I’m going to a beach wedding and want something elegant, maybe sage or blue.” | Extract Beach Wedding, Elegant, Sage and Blue without assuming a dress, category, gender or season | Historical Pass. Occasion, style and colours were extracted; category, subcategory, product type, gender and season remained null Current browser/live: Not Run in this revision. Source E0 p. 8. |
| TC-PE-03 Extract a casual brunch request | “I need something casual for brunch under $100.” | Extract Brunch, Casual and maximum price $100 without assuming a product category | Historical Pass. Returned occasion Brunch, style Casual and maximum price $100; category remained null Current browser/live: Not Run in this revision. Source E0 p. 8. |
| TC-PE-04 Extract gender, category and size | “Show me men’s shoes for work in size 11.” | Extract Men, Shoes, Work and size 11 without inventing a shoe subcategory | Historical Pass. Returned Men, Shoes, Work and size 11; subcategory remained null Current browser/live: Not Run in this revision. Source E0 p. 9. |
| TC-PE-05 Extract an excluded colour | “I want a romantic outfit for date night but nothing red.” | Extract Romantic and Date Night; put Red in excluded colours, not preferred colours | Historical Pass. Returned Romantic, Date Night, excluded colours ["Red"] and an empty preferred-colours list Current browser/live: Not Run in this revision. Source E0 p. 9. |
| TC-PE-06 Extract minimum and maximum prices | “A bag costing at least $100 and up to $150.” | Extract Bags, minimum price $100 and maximum price $150 | Historical Pass. Returned Bags with min_price: 100 and max_price: 150 Current browser/live: Not Run in this revision. Source E0 p. 9. |
| TC-PE-07 Reject empty extraction input | Call extractPreferences with the exact whitespace-only string " ". Confirm rejection before any OpenAI call. | Function rejects the request before calling OpenAI | Historical Pass. Function rejected the blank message with “Customer message cannot be empty” Current browser/live: Not Run in this revision. Source E0 p. 9. |
| TC-PE-08 Reject invalid extraction API bodies | POST /api/extraction independently with application/json bodies A: {"message": (malformed), B: {}, C: {"message":7}, D: {"message":" "}. Record each response separately. | API returns HTTP 400 with a controlled validation error | Historical Pass. Each invalid body returned HTTP 400 during API testing Current browser/live: Not Run in this revision. Source E0 p. 9. |

## Preference validation

The fresh TC-REG-14 execution verifies the deterministic assertions corresponding to TC-PV-01 to 06. It does not exercise the live Supabase check in TC-PV-07. Validation schema expectations and exact fixtures are in scripts/test-preference-validation.ts. [E2, E10]

| Case and purpose | Exact input or action for next execution | Expected result | Observed result and status |
| --- | --- | --- | --- |
| TC-PV-01 Normalise recognised catalogue values | Style “ elegant ” and preferred colours [" navy ", "NAVY"] | Return catalogue spelling Elegant and one Navy, without changing the original input | Historical Pass. Returned Elegant and ["Navy"]; the input object was unchanged Fresh offline: Pass for the corresponding assertions in TC-REG-14 on 22 Oct 2026. [E2] Source E0 p. 9. |
| TC-PV-02 Flag an unsupported soft preference | Occasion Brunch and style Casual | Preserve both values and report Casual as an unsupported catalogue style without blocking the request | Historical Pass. Brunch and Casual were preserved; a non-blocking style issue was returned Fresh offline: Pass for the corresponding assertions in TC-REG-14 on 22 Oct 2026. [E2] Source E0 p. 10. |
| TC-PV-03 Flag an unknown size | Size “99” | Preserve the requested size, report it as unsupported and require clarification | Historical Pass. Returned a blocking size issue and needs_clarification: true Fresh offline: Pass for the corresponding assertions in TC-REG-14 on 22 Oct 2026. [E2] Source E0 p. 10. |
| TC-PV-04 Flag an unknown excluded colour | Exclude “Ultraviolet” | Preserve the exclusion and require clarification so retrieval cannot silently ignore it | Historical Pass. Returned a blocking excluded-colou r issue and needs_clarification: true Fresh offline: Pass for the corresponding assertions in TC-REG-14 on 22 Oct 2026. [E2] Source E0 p. 10. |
| TC-PV-05 Detect a category mismatch | Category Shoes with subcategory Dresses | Report that Dresses does not belong to Shoes and require clarification | Historical Pass. Returned a category-mismatch issue and needs_clarification: true Fresh offline: Pass for the corresponding assertions in TC-REG-14 on 22 Oct 2026. [E2] Source E0 p. 10. |
| TC-PV-06 Detect a conflicting budget | Minimum price $200 and maximum price $100 | Report the invalid price range and require clarification | Historical Pass. Returned an invalid-budget issue and needs_clarification: true Fresh offline: Pass for the corresponding assertions in TC-REG-14 on 22 Oct 2026. [E2] Source E0 p. 10. |
| TC-PV-07 Validate against the live Supabase vocabulary | Occasion Brunch and style Casual, using the public catalogue connection | Recognise Brunch and flag Casual as an unsupported style | Historical Pass. Read 316 publicly visible products; recognised Brunch and returned a non-blocking issue for Casual Current browser/live: Not Run in this revision. Source E0 p. 10. |

# Current regression suite specifications

Fresh execution: 22 October 2026, 10:42:20 to 10:42:27 AEDT. All 46 scripts passed; their assertion output is retained in E2. Git HEAD is 2e283d247f57472e685940f4ad23c5b20f566bbc. The checkout contains local changes, so E3 supplies the source hashes that identify the executed candidate. No listed source file changed during this run.

The original TC-REG-01 to 41 identities are preserved. Five suites added since the original inventory receive TC-REG-42 to 46. Exact input definitions and assertions are included as source snapshots in E10. Line references below refer to that snapshot, not an unversioned future checkout. Definitions before a named check provide its fixture state; imported fixtures are included with the scripts. For scripts without named check wrappers, the explicit assert statements and case arrays are the specification.

| Identifier | Script on GitHub | Input fixture and expected assertion reference | Fresh result |
| --- | --- | --- | --- |
| TC-REG-01 | test-stylist-remediation.mjs | Example assertion group lines 29 to 33: A trailing show-options phrase retains a complete mens shirt brief and canonical medium size. Full input and assertion definitions: lines 1 to 148; 18 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-02 | test-conversation-recovery.mjs | Example assertion group lines 34 to 40: No size filter clears an invalid size without inventing filter. Full input and assertion definitions: lines 1 to 140; 14 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-03 | test-matching-set-budget.mjs | Example assertion group lines 37 to 45: The exact prompt immediately searches two groups under one A$500 total. Full input and assertion definitions: lines 1 to 136; 14 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-04 | test-category-collection-defaults.mjs | Example assertion group lines 30 to 38: The exact dress prompt searches Women immediately with Work and A$200. Full input and assertion definitions: lines 1 to 193; 18 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-05 | test-collection-first.mjs | Example assertion group lines 31 to 38: The exact request asks collection first and saves the full clothing brief. Full input and assertion definitions: lines 1 to 184; 18 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-06 | test-product-card-presentation.mjs | Example assertion group lines 13 to 16: A lone clothing size still requires an explicit choice. Full input and assertion definitions: lines 1 to 61; 10 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-07 | test-guided-discovery.mjs | Example assertion group lines 27 to 37: The screenshot's uncertain request asks one easy question without inventing preferences. Full input and assertion definitions: lines 1 to 223; 20 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-08 | test-search-filters.mjs | Example assertion group lines 13 to 18: Audited catalogue and narrowing journey match real prototype facts. Full input and assertion definitions: lines 1 to 95; 17 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-09 | test-selected-outfit-review.mjs | Example assertion group lines 38 to 44: Common current-outfit opinions, including the supplied wording, use the review intent. Full input and assertion definitions: lines 1 to 169; 18 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-10 | test-outfit-interface.mjs | Example assertion group lines 37 to 41: Selected prices total exactly and leave A$15; owned items cost zero. Full input and assertion definitions: lines 1 to 141; 15 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-11 | test-grouped-discovery-memory.mjs | Example assertion group lines 27 to 38: Plentiful inventory shows exactly five per group and every combination fits the shared budget. Full input and assertion definitions: lines 1 to 196; 17 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-12 | test-outfit-budget.mjs | Example assertion group lines 31 to 40: Exact customer request returns a complete formal set at the inclusive A$400 boundary. Full input and assertion definitions: lines 1 to 142; 17 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-13 | test-customer-scenario-regressions.mjs | Example assertion group lines 32 to 40: An explicit occasion survives even if the model omits it from an otherwise clear broad brief. Full input and assertion definitions: lines 1 to 227; 21 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-14 | test-preference-validation.ts | Exact case array, fixture values and assertions: lines 1 to 39. Assertion statements start at line 14. Complete input/output checks are included in E10. | Pass 22 Oct E2 |
| TC-REG-15 | test-recommendation-contract.ts | Exact case array, fixture values and assertions: lines 1 to 80. Assertion statements start at line 55. Complete input/output checks are included in E10. | Pass 22 Oct E2 |
| TC-REG-16 | test-grounded-recommendation.ts | Exact case array, fixture values and assertions: lines 1 to 38. Assertion statements start at line 19. Complete input/output checks are included in E10. | Pass 22 Oct E2 |
| TC-REG-17 | test-validation-search.mjs | Example assertion group lines 80 to 101: Recognised labels are normalised without changing the input. Full input and assertion definitions: lines 1 to 224; 14 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-18 | test-guided-follow-ups.mjs | Example assertion group lines 66 to 71: Cheaper asks for a price without inventing a budget. Full input and assertion definitions: lines 1 to 192; 14 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-19 | test-cross-sell.mjs | Example assertion group lines 91 to 102: Recorded category returns a real complementary item. Full input and assertion definitions: lines 1 to 298; 15 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-20 | test-cross-sell-client.mjs | Example assertion group lines 69 to 75: Additional budget and size are separate from the main request. Full input and assertion definitions: lines 1 to 222; 10 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-21 | test-upsell.mjs | Example assertion group lines 112 to 128: Higher-priced replacement needs a specific added match. Full input and assertion definitions: lines 1 to 321; 16 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-22 | test-upsell-client.mjs | Example assertion group lines 54 to 65: Request preserves all preferences without mutating them. Full input and assertion definitions: lines 1 to 237; 12 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-23 | test-chat-request.mjs | Example assertion group lines 34 to 53: A successful request keeps the submitted preferences. Full input and assertion definitions: lines 1 to 190; 9 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-24 | test-optional-discovery.mjs | Example assertion group lines 99 to 110: Cross-sell works without asking for size or budget. Full input and assertion definitions: lines 1 to 250; 8 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-25 | test-card-actions.mjs | Example assertion group lines 77 to 84: The card supplies its product ID; missing budget and size stay null. Full input and assertion definitions: lines 1 to 188; 10 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-26 | test-cheaper-search.mjs | Example assertion group lines 93 to 104: Recognises common standalone cheaper requests. Full input and assertion definitions: lines 1 to 293; 12 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-27 | test-viewed-product.mjs | Example assertion group lines 47 to 56: The page exposes only the defined public product fields. Full input and assertion definitions: lines 1 to 244; 12 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-28 | test-conversation-foundation.mjs | Example assertion group lines 55 to 63: The second product uses the displayed order. Full input and assertion definitions: lines 1 to 339; 18 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-29 | test-conversation-plan.mjs | Example assertion group lines 95 to 107: A new search sets only supplied item preferences. Full input and assertion definitions: lines 1 to 431; 16 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-30 | test-conversation-search.mjs | Example assertion group lines 173 to 184: A new search returns catalogue products without size or budget. Full input and assertion definitions: lines 1 to 492; 16 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-31 | test-plan-evidence.mjs | Example assertion group lines 68 to 82: Valid evidence needs only one generation. Full input and assertion definitions: lines 1 to 177; 6 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-32 | test-plan-recovery.mjs | Example assertion group lines 28 to 47: The model schema binds list, number and enum values to their fields. Full input and assertion definitions: lines 1 to 233; 10 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-33 | test-conversation-answers.mjs | Example assertion group lines 37 to 48: Recommendation answers identify the requested product and factual occasion match. Full input and assertion definitions: lines 1 to 328; 27 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-34 | test-conversation-production.mjs | Example assertion group lines 33 to 37: The customer conversation route accepts a valid request in production. Full input and assertion definitions: lines 1 to 93; 12 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-35 | test-stylist-commerce.mjs | Example assertion group lines 33 to 38: Changing the anchor changes rankings on an occasion/style counterfactual. Full input and assertion definitions: lines 1 to 255; 31 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-36 | test-stylist-feature-import.mjs | Example assertion group lines 11 to 15: The real starter pack remains unknown and produces no import. Full input and assertion definitions: lines 1 to 57; 8 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-37 | test-product-specifications.mjs | Example assertion group lines 12 to 15: Every saved generated specification satisfies category and identity rules. Full input and assertion definitions: lines 1 to 43; 5 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-38 | test-stylist-telemetry.mjs | Example assertion group lines 17 to 17: Telemetry is opt-in and performs no database writes when disabled. Full input and assertion definitions: lines 1 to 46; 10 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-39 | test-conversation-integration.mjs | Example assertion group lines 44 to 50: New searches do not require size or budget. Full input and assertion definitions: lines 1 to 253; 25 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-40 | test-shopping-presentation.mjs | Example assertion group lines 48 to 57: A single exact product uses its real name and price in the message. Full input and assertion definitions: lines 1 to 243; 32 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-41 | test-friendly-shopping-message.mjs | Example assertion group lines 22 to 28: Multiple products get paragraphs with the real displayed price range. Full input and assertion definitions: lines 1 to 84; 12 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-42 | test-reactive-demo-fixes.mjs | Example assertion group lines 31 to 35: Compound collection answer survives a later shopping clause. Full input and assertion definitions: lines 1 to 167; 22 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-43 | test-stylist-journey-harness.mjs | Example assertion group lines 14 to 16: Independent family checks reject trousers offered as skirts. Full input and assertion definitions: lines 1 to 217; 20 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-44 | test-journey-remediation.mjs | Example assertion group lines 31 to 35: Combined totals support natural word order without mistaking each, negated totals or product prices for the budget. Full input and assertion definitions: lines 1 to 167; 16 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-45 | test-proactive-cross-sell.mjs | Example assertion group lines 27 to 37: The first beach-wedding result proactively shows actual bag and shoe products. Full input and assertion definitions: lines 1 to 270; 28 named groups indexed in E10. | Pass 22 Oct E2 |
| TC-REG-46 | test-adaptive-reliability-fixes.mjs | Example assertion group lines 40 to 50: Store navigation supplies a verified product link and honest prototype/bag steps. Full input and assertion definitions: lines 1 to 236; 28 named groups indexed in E10. | Pass 22 Oct E2 |

## Concrete automated cases

These examples expose the inputs and expected outputs directly. They were executed within the named fresh offline suites; their Pass status does not imply live-model or browser acceptance.

| Case | Exact controlled input | Expected output verified | Executable definition |
| --- | --- | --- | --- |
| AUTO1 TC-REG-12 | Message asks for a formal dress and shoes under A$400 total. Fixture D250 costs A$250; S150 costs A$150. | matches; product IDs D250 and S150; total 400; remaining 0; no cart or selected outfit mutation. | test-outfit-budget.mjs; check Exact customer request returns a complete formal set at the inclusive A$400 boundary. |
| AUTO2 TC-REG-12 | Same A$400 brief; D300 costs A$300 and S200 costs A$200. | no_match and empty products; no A$500 combination presented as affordable. | test-outfit-budget.mjs; Individually affordable items whose sum exceeds the total are not recommended. |
| AUTO3 TC-REG-12 | Dress A$249.99 plus shoe A$150.01, then raise shoe to A$150.02 against A$400 total. | First total is exactly 400; second produces no_match. | test-outfit-budget.mjs; Currency arithmetic is exact at the cent boundary. |
| AUTO4 TC-REG-14 | Catalogue style Elegant and Navy; input style " elegant " and colours [" navy ","NAVY"]. | Canonical Elegant and ["Navy"], no issues; input object unchanged. | test-preference-validation.ts explicit input and canonical assertions. |
| AUTO5 TC-REG-14 | Independently validate size 99; excluded Ultraviolet; Shoes with Dresses; minimum 200 and maximum 100. | needs_clarification true for every invalid hard-value or relationship case. | test-preference-validation.ts invalid preferences loop. |
| AUTO6 TC-REG-15 | Contract bodies use limit 6, limit 7, limit 2.5; omit limit; message length 2001; padded text. | 6 accepted; 7 and 2.5 rejected; omitted limit defaults to 6; length 2001 rejected; padding trimmed. | test-recommendation-contract.ts case array and default/trim assertions. |
| AUTO7 TC-REG-16 | P1002 at A$55 with recorded Lavender; supply a FAKE product ID or product_type as unsupported evidence reason. | Valid grounded name/colour rendered; forged product and unsupported reason rejected. | test-grounded-recommendation.ts explicit evidence and assert.throws checks. |
| AUTO8 TC-REG-46 | Known TOP Silver Blouse at A$170; ask how to select size 12/save it and whether checkout exists. | answered; verified /products/TOP and /cart sources; Add to bag guidance; checkout boundary; no outfit mutation. | test-adaptive-reliability-fixes.mjs Store navigation assertion group. |
| AUTO9 TC-REG-46 | Gift for Dad with unknown size, blue preference, no jewellery; controlled plan incorrectly treats context as blockers. | Useful scarf result; no jewellery; unknown size retained; physical requirements remain subject to verification. | test-adaptive-reliability-fixes.mjs recipient context and physical requirement groups. |
| AUTO10 TC-REG-46 | Customer wants regular-fit top, size 12 under A$180, to wear with owned trousers; controlled plan wrongly searches Bottoms. | Search becomes Tops; size 12 and A$180 retained; returned items are Tops. | test-adaptive-reliability-fixes.mjs A requested top overrides the model confusing owned trousers with the purchase. |

# Reproducible customer scenarios

Each case begins with a New chat and the specified isolated fixture. Send the exact messages below in order, waiting for a reply between turns. Record displayed IDs before using positional references. When a required reference is absent, retain the failure/no-match and mark dependent checks Blocked rather than fabricating an item. Three independent repetitions are planned on the final candidate; all repetitions must be retained.

The 20 baseline scenarios below have historical assessed results from 17 October 2026 at commit b0067a6cd70588ffe120d809614096381ac303a4. The source assessment records 23 Pass, 33 Fail, 1 Blocked and 3 Feature gap across 60 runs. This revision did not execute new real-model repetitions. Newer targeted live results appear separately in the execution summary. [E6, E8]

| Case | Fixture and exact message sequence | Expected outcome | Recorded results |
| --- | --- | --- | --- |
| S1-A Complete brief, cheaper, material | Default catalogue in scripts/fixtures/customer-scenarios.mjs. 1. Show me black dresses in size 10 under $150. I only need a dress, no other items. 2. Show me cheaper options than the first dress, keeping my other requirements. 3. What material is the first dress in the new results? | Search immediately; keep Black, Dresses, size 10 and A$150. Cheaper options cost less than the first result. Answer material about the new first item; no extras or cart mutation. | Run 1: Fail, Run 2: Blocked, Run 3: Fail Current real-model: Not Run in this revision. E6; E10 lines 40 to 49. |
| S1-B Change colour and price only | Default catalogue in scripts/fixtures/customer-scenarios.mjs. 1. Show me black dresses in size 10 under $150. 2. Actually, blue instead of black. Keep everything else. 3. My maximum is now $100. | Replace Black with Blue, then change only maximum price to A$100. Retain Dresses and size 10; do not add a second colour or infer a size. | Run 1: Fail, Run 2: Fail, Run 3: Fail Current real-model: Not Run in this revision. E6; E10 lines 50 to 52. |
| S1-C Deliberate no match | Default catalogue in scripts/fixtures/customer-scenarios.mjs. 1. Show me black dresses in size 10 under $1. 2. Keep the $1 limit. Don't show other colours or sizes. | No eligible result at A$1. Keep Black and size 10 after the follow-up; return no over-budget or wrong-size cards. | Run 1: Pass, Run 2: Pass, Run 3: Pass Current real-model: Not Run in this revision. E6; E10 lines 53 to 55. |
| S2-A Guided beach wedding shopping | Default catalogue in scripts/fixtures/customer-scenarios.mjs. 1. I need a dress for a beach wedding under $150, but I don't know which colour or style. 2. Let's try blue. I don't know my size yet; can I browse first? 3. Compare the first and second dresses and explain the differences. 4. I'd prefer something more relaxed. Keep blue and the same budget. | Allow browsing before size is known. Retain beach wedding and A$150, then Blue. Compare the two actual displayed dresses on recorded facts; retain the brief when relaxing style. | Run 1: Fail, Run 2: Fail, Run 3: Fail Current real-model: Not Run in this revision. E6; E10 lines 56 to 64. |
| S2-B Reject a dress across searches | Default catalogue in scripts/fixtures/customer-scenarios.mjs. 1. Show me dresses for work under $120. 2. I don't like the first dress. Don't show it again. 3. Show me other options, still for work under $120. | Retain the rejected first product ID and exclude it from the later search; keep Work and A$120. Do not reject all dresses. | Run 1: Pass, Run 2: Pass, Run 3: Fail Current real-model: Not Run in this revision. E6; E10 lines 65 to 69. |
| S2-C Zip question becomes explicit must-have | Default catalogue in scripts/fixtures/customer-scenarios.mjs. 1. Show me bags under $100. 2. Does the first bag have a zip closure? 3. I only want bags with a zip closure. Keep the $100 limit. | First answer closure from specifications without changing requirements; only the third message makes zip closure mandatory. Unknown is not true. | Run 1: Fail, Run 2: Fail, Run 3: Fail Current real-model: Not Run in this revision. E6; E10 lines 70 to 74. |
| S3-A Uncertain customer to similar dresses | Default catalogue in scripts/fixtures/customer-scenarios.mjs. 1. I feel like buying something new, but I have no idea what I want. 2. Something for everyday wear. Maybe a dress, but I'm open to ideas. 3. Let's start with dresses. Any colour, and I haven't set a budget. 4. I like the first dress. Show me similar options under $100. | Help discovery without guessing category, size or budget. Once Dresses is chosen, show options. Liking an item does not own/add it. Retain reference and A$100 during similar search. | Run 1: Fail, Run 2: Fail, Run 3: Pass Current real-model: Not Run in this revision. E6; E10 lines 75 to 84. |
| S3-B Browse without preferences | Default catalogue in scripts/fixtures/customer-scenarios.mjs. 1. I'd like to browse dresses for inspiration. 2. I'm not sure about colour, size or budget. Just show me some options. | Show a manageable assortment without forcing colour, size or budget. Assess variety against fixture possibilities separately from factual correctness. | Run 1: Pass, Run 2: Pass, Run 3: Fail Current real-model: Not Run in this revision. E6; E10 lines 85 to 87. |
| S3-C Switch from dresses to bags | Default catalogue in scripts/fixtures/customer-scenarios.mjs. 1. Show me blue dresses in size 10 under $150. 2. Actually, forget dresses. I want a black bag under $80. | Start a new Black bag search under A$80. Clear dress size 10, Blue and dress category; do not add a dress to the outfit. | Run 1: Pass, Run 2: Fail, Run 3: Fail Current real-model: Not Run in this revision. E6; E10 lines 88 to 90. |
| S4-A Pair a bag with an owned catalogue dress | Default catalogue in scripts/fixtures/customer-scenarios.mjs. 1. Show me dresses under $150. 2. I already own the first dress. Keep it as an owned piece in my outfit. 3. Find a bag to go with my owned dress, under $80. I don't need another dress. 4. Why does the first bag go with my dress? | Keep the exact owned dress ID, do not add it to cart, and search Bags under A$80. Explain the first bag against the owned anchor using supported facts. | Run 1: Pass, Run 2: Fail, Run 3: Fail Current real-model: Not Run in this revision. E6; E10 lines 92 to 97. |
| S4-B Style an external owned garment | Default catalogue in scripts/fixtures/customer-scenarios.mjs. 1. I already own a plain navy midi dress from another shop. I want shoes to match it for a wedding, under $100. 2. I don't have a product link or photo. Please work from that description. | Preserve the customer description where supported and acknowledge limitations. No invented product ID, material or exact shade. Record a feature gap if external-garment state cannot support the intended journey. | Run 1: Feature gap, Run 2: Feature gap, Run 3: Feature gap Current real-model: Not Run in this revision. E6; E10 lines 98 to 108. |
| S4-C Pair shoes with two owned pieces | Default catalogue in scripts/fixtures/customer-scenarios.mjs. Owned dress setup messages are included below. 1. Show me dresses under $150. 2. I already own the first dress. Keep it as an owned piece in my outfit. 3. Show me bags. 4. I already own the first bag too. Keep it as an owned piece in my outfit. 5. Find shoes to go with both my owned dress and bag, under $120. 6. No extra recommendations after the shoes. | Retain both owned product IDs, search shoes under A$120, and stop extras when asked. Do not replace owned items or charge their prices as new purchases. | Run 1: Fail, Run 2: Fail, Run 3: Fail Current real-model: Not Run in this revision. E6; E10 lines 109 to 115. |
| S5-A Pockets justify A$25 more | Fixture fixtures["S5-A"] in that file; first row is focused except S5-B. 1. Does this dress have pockets? 2. Compare a replacement with pockets under $150. 3. What does the extra cost give me? 4. Pockets would be useful. | VA-ORIGINAL costs A$95 without pockets; VA-POCKETS costs A$120 with pockets. Explain the verified gain and A$25 extra; no generic quality inference or cart mutation. | Run 1: Pass, Run 2: Pass, Run 3: Pass Current real-model: Not Run in this revision. E6; E10 lines 116 to 120. |
| S5-B Replacement preserves all hard requirements | Fixture fixtures["S5-B"] in that file; first row is focused except S5-B. 1. I need a blue dress for a beach wedding in size 10, under $150. 2. Compare a replacement for VB-ORIGINAL Dress with pockets. Keep the beach wedding occasion, blue, size 10 and the $150 maximum as requirements. 3. Would this still meet my beach wedding requirements? | Only VB-ELIGIBLE may qualify as the pocketed replacement: Blue, Beach Wedding, size 10, A$140. Exclude wrong occasion, colour, size and A$160 decoys; resolve the named original. | Run 1: Pass, Run 2: Pass, Run 3: Fail Current real-model: Not Run in this revision. E6; E10 lines 121 to 125. |
| S5-C No demonstrated improvement | Fixture fixtures["S5-C"] in that file; first row is focused except S5-B. 1. Can you find a better replacement for this bag under $100? 2. A secure zip closure matters most. Does spending more improve that? 3. If there is no useful improvement, I'll keep this one. | VC-ORIGINAL A$60 and VC-SAME A$90 have the same recorded closure/features. Do not claim a useful improvement from price alone. Respect keeping the original. | Run 1: Fail, Run 2: Fail, Run 3: Fail Current real-model: Not Run in this revision. E6; E10 lines 126 to 129. |
| S5-D Same-price and cheaper adjustable alternatives | Fixture fixtures["S5-D"] in that file; first row is focused except S5-B. 1. Find a replacement for this bag with an adjustable strap, at or below $80. 2. Which options improve adjustability without costing more? 3. Explain the price difference for the cheaper one. | VD-EQUAL A$80 and VD-CHEAPER A$65 improve adjustable strap over VD-ORIGINAL A$80. Exclude VD-OVER A$95; explain A$0 extra and A$15 less accurately. | Run 1: Fail, Run 2: Fail, Run 3: Pass Current real-model: Not Run in this revision. E6; E10 lines 130 to 134. |
| S5-E Lining trade-off then both required | Fixture fixtures["S5-E"] in that file; first row is focused except S5-B. 1. Find a replacement with pockets under $150. 2. What would I gain and what would I lose with that replacement? 3. I need lining too. Keep both lining and pockets as must-haves, still under $150. | VE-TRADEOFF A$120 gains pockets but loses lining versus VE-ORIGINAL A$95. Explain A$25 increase; after both become must-haves return honest no-match. | Run 1: Pass, Run 2: Pass, Run 3: Pass Current real-model: Not Run in this revision. E6; E10 lines 135 to 139. |
| S5-F Unknown lining cannot prove improvement | Fixture fixtures["S5-F"] in that file; first row is focused except S5-B. 1. Is this dress lined? 2. Find a replacement under $150 that adds lining compared with this dress. 3. Can you confirm that the original has no lining? | VF-UNKNOWN has lining null, not false. A lined candidate does not prove an improvement over unknown. Keep unknown explicitly and identify synthetic provenance. | Run 1: Pass, Run 2: Pass, Run 3: Pass Current real-model: Not Run in this revision. E6; E10 lines 140 to 142. |
| S6-A Shoe size and construction details | Default catalogue in scripts/fixtures/customer-scenarios.mjs. 1. Show me black shoes for work in size 38 under $120. I only need shoes. 2. What are the heel height and sole material of the first pair? 3. Show me a cheaper option than the first pair, keeping black, work, size 38 and the same maximum. | Use recorded shoe size 38, Black, Work and A$120. Answer heel height 4 cm and sole Rubber from the referenced fixture; cheaper options retain constraints and no extras. | Run 1: Fail, Run 2: Fail, Run 3: Pass Current real-model: Not Run in this revision. E6; E10 lines 143 to 148. |
| S6-B Silver necklaces and fastening facts | Default catalogue in scripts/fixtures/customer-scenarios.mjs. 1. Show me silver necklaces under $80. I only need a necklace. 2. What material and fastening does the first necklace have? 3. Show me other necklaces, still silver and under $80. | Return Silver necklaces under A$80 without clothing-size questions. Answer Silver-tone Metal and clasp from the exact first necklace; do not claim sterling silver. | Run 1: Fail, Run 2: Fail, Run 3: Fail Current real-model: Not Run in this revision. E6; E10 lines 149 to 153. |

## Extended scenarios in the current harness

The current source additionally defines five budget cases, six category-default cases, four collection cases and three matching-set wordings: 18 extensions to the original 20. The exact fixture and initial-state definitions are included in E10. Their specification is not a claim that a fresh real-model run passed. The legacy documentation count of 25 does not describe the current 38-case harness.

| Case | Fixture and exact messages | Expected output | Execution status |
| --- | --- | --- | --- |
| B1 | fixtures["B1"] 1. I want a dress and shoes for formal events, my budget for both of them is 400 aud 2. Make the combined budget $350 instead. Keep everything else. 3. Make the combined budget 400 aud again, keeping everything else. 4. What material is the dress in this set? | BUDGET-DRESS A$250 plus BUDGET-SHOES A$150 totals A$400. A$350 yields no-match; restoration to A$400 recovers the set. Answer material about BUDGET-DRESS without a new search. | Not Run here as real model. E10 scenario script lines 155 to 167. |
| B2 | fixtures["B2"] 1. Find a dress and shoes for formal events under $400 total. | OVER-DRESS A$300 plus OVER-SHOES A$200 exceeds A$400; return no-match even though each item is individually under the total. | Not Run here as real model. E10 scenario script lines 168 to 170. |
| B3 | fixtures["B3"] 1. Find a black dress in size 10 and silver shoes in size 38 for formal events under $400 total. 2. Show the same set with a combined budget of $399. Keep the colours and sizes. | COLOUR-DRESS Black size 10 A$250 plus COLOUR-SHOES Silver size 38 A$150 qualifies at A$400. Keep separate sizes/colours and return no-match at A$399. | Not Run here as real model. E10 scenario script lines 171 to 180. |
| B4 | fixtures["B4"] 1. Build a complete outfit with a dress, shoes and bag for formal events under $350 total. | THREE-DRESS A$200, THREE-SHOES A$100 and THREE-BAG A$50 form all three requested roles at exactly A$350. | Not Run here as real model. E10 scenario script lines 181 to 183. |
| B5 | fixtures["B5"] 1. I want a dress and shoes for formal events, my budget for both of them is 400 aud 2. I would like blue dresses. Keep the shoes as they are and the 400 AUD total. 3. zibble flomp splatch 4. Only show flat shoes. Keep the blue dress options and the $400 total. 5. What material is DISC-WRAP Dress from earlier? | Retain the A$400 grouped dress/shoe request. Refine dress to Blue and shoes to Flats independently. Gibberish must not change state/context/history. Answer earlier DISC-WRAP material correctly. | Not Run here as real model. E10 scenario script lines 184 to 206. |
| CAT-A | categoryDefaultsCatalogue and source options/initialState 1. I want a dress for work under 200 aud 2. Under 120 aud, please. | Use the implementation category default Women/Dresses; retain Work and refine A$200 to A$120 without asking a collection checkpoint. | Not Run here as real model. E10 scenario script lines 241 to 247. |
| CAT-B | categoryDefaultsCatalogue and source options/initialState 1. I want a skirt for work under 200 aud | Resolve skirt to Clothing/Bottoms with skirt product type, not an invented Skirts hierarchy; category default is Women. | Not Run here as real model. E10 scenario script lines 248 to 252. |
| CAT-C | categoryDefaultsCatalogue and source options/initialState 1. Men's, please. 2. I want a dress for work under 200 aud | Begin with the legacy pending collection checkpoint and complete dress brief defined by the source initialState. Men response gives no-match; a new complete dress request uses category default Women while preserving explicit collection history. | Not Run here as real model. E10 scenario script lines 253 to 264. |
| CAT-D | categoryDefaultsCatalogue and source options/initialState 1. I want men's dresses for work under 200 aud 2. Show more dresses. 3. I want a dress for work under 200 aud | Explicit Men remains for the first two dress requests, with honest no-match. A fresh complete unqualified dress brief uses the implemented Women category default. | Not Run here as real model. E10 scenario script lines 265 to 271. |
| CAT-E | categoryDefaultsCatalogue and source options/initialState 1. I want a dress shirt for work under 200 aud | Dress shirt remains a shirt request with collection discovery; do not convert it to Dresses. | Not Run here as real model. E10 scenario script lines 272 to 276. |
| CAT-F | categoryDefaultsCatalogue and source options/initialState 1. Show men's clothing for all recommendations, for work under 200 aud 2. I want a dress for work under 200 aud | A shared Men restriction persists. An implicit Women dress default must ask for clarification rather than override the shared restriction. | Not Run here as real model. E10 scenario script lines 277 to 283. |
| COL-A | collectionCatalogue; freshCollection true. 1. I dont know what I want, can you show me some formal clothes 2. Men's, please. | First reply asks collection without invented size/budget. Then use Men and Formal. For D retain A$100 and exclude Red. | Not Run here as real model. E10 collection loop. |
| COL-B | collectionCatalogue; freshCollection true. 1. I dont know what I want, can you show me some formal clothes 2. Women's, please. | First reply asks collection without invented size/budget. Then use Women and Formal. For D retain A$100 and exclude Red. | Not Run here as real model. E10 collection loop. |
| COL-C | collectionCatalogue; freshCollection true. 1. I dont know what I want, can you show me some formal clothes 2. Both collections, please. | First reply asks collection without invented size/budget. Then use All and Formal. For D retain A$100 and exclude Red. | Not Run here as real model. E10 collection loop. |
| COL-D | collectionCatalogue; freshCollection true. 1. I dont know what I want, can you show me some formal clothes 2. Women's, under $100, no red | First reply asks collection without invented size/budget. Then use Women and Formal. For D retain A$100 and exclude Red. | Not Run here as real model. E10 collection loop. |
| SET-A | matchingSetCatalogue and matchingSetState; SET-JACKET A$800 is focused. 1. can you find me bottoms to match the jacket, or some shirt as well, total budget is 500 aud 2. Make the combined budget 600 aud, keep the same pieces and jacket. | Two requested groups: SET-BOTTOM A$240 and SET-SHIRT A$260. Keep SET-JACKET as anchor, not a purchase; totals fit A$500 then A$600. No outfit mutation. | Not Run here as real model. E10 matching set loop. |
| SET-B | matchingSetCatalogue and matchingSetState; SET-JACKET A$800 is focused. 1. Please find some bottoms and a shirt that go with this jacket, total budget 500 aud. 2. Make the combined budget 600 aud, keep the same pieces and jacket. | Two requested groups: SET-BOTTOM A$240 and SET-SHIRT A$260. Keep SET-JACKET as anchor, not a purchase; totals fit A$500 then A$600. No outfit mutation. | Not Run here as real model. E10 matching set loop. |
| SET-C | matchingSetCatalogue and matchingSetState; SET-JACKET A$800 is focused. 1. Can I get some bottoms, and also a shirt to match the jacket? My total budget is 500 AUD. 2. Make the combined budget 600 aud, keep the same pieces and jacket. | Two requested groups: SET-BOTTOM A$240 and SET-SHIRT A$260. Keep SET-JACKET as anchor, not a purchase; totals fit A$500 then A$600. No outfit mutation. | Not Run here as real model. E10 matching set loop. |

# New AI feature coverage

The expanded AI features are included in the current regression inventory. The matrix makes their scope explicit and adds browser checks for the customer controls. All cited regression suites passed in E2 on 22 October; that result covers their controlled assertions, while TC-AIX browser execution remains Not Run.

| Feature and objective | Existing automated coverage | Browser cases | Behaviour and evidence boundary |
| --- | --- | --- | --- |
| Guided discovery and suggested replies TO5, TO6 | TC-REG-07, 18, 42 | TC-AIX-01, 06 | Focused questions, skipping uncertainty, browsing with unknown size/budget, and retaining supplied preferences. Browser checks verify visible chips and the message actually submitted. |
| Proactive complementary suggestions TO4, TO7 | TC-REG-45, 46 | TC-AIX-02 to 04 | 28 named checks in each cited suite cover optional additions, references, dismissal, pause/resume, exclusions and total-budget safeguards. Client requested more proactive additions; team reports the feedback addressed. [E13] |
| Suggested outfit and look review TO7, TO8 | TC-REG-09 to 12 | TC-AIX-05 | Complete affordable pairings, selection/replacement, owned-item treatment, exact totals and review of saved pieces. A suggestion must not automatically select or purchase items. |
| Explanations and fit guidance TO8, TO10 | TC-REG-33, 40 to 42, 46 | TC-AIX-06, 07 | Catalogue-based reasons, disclosed differences, fit/stock uncertainty and clear purchase navigation. Existing targeted navigation capture is in E8; it does not execute all guidance controls. |
| Cross-sell and value alternatives TO4, TO7, TO8 | TC-REG-19 to 22, 24, 25; S5-A to F | TC-AIX-08 | Additional items preserve relevant constraints. Upgrades require supported benefits and accurate price differences; no improvement is an acceptable outcome when evidence is absent. |
| Memory and combined budgets TO4, TO5, TO7 | TC-REG-01, 03, 11, 12, 44 to 46; B1 to B5 | TC-AIX-04, 05; S1 to S4 | Keep explicit requirements, rejected items, owned/example roles and inclusive shared totals across follow-ups. The saved look and bag remain separate. |

## Browser execution prerequisites

Use the frozen candidate and a saved live-catalogue snapshot at 1440 by 900 and 390 by 844. Record browser/version, product IDs and actual messages. Start each case with New chat and empty look/bag unless stated otherwise; clear stored offer preferences for an independent case. Before offer tests, confirm eligible primary products, complementary stock and rules. If a prerequisite is absent, mark the dependent step Blocked with the reason. Do not change production catalogue data to manufacture a pass.

# AI suggestion and guidance browser cases

These are additional browser specifications, not new execution claims. Sarah assigns a frontend tester and AI reviewer. Record expected versus actual output, build, operator, date, screenshot/network evidence and any defect. Retain all model outcomes. Domain assertions are linked through the preceding matrix.

| Identifier | Exact actions and input | Expected observable output | Actual result and status |
| --- | --- | --- | --- |
| TC-AIX-01 Suggested replies | New chat; choose Women if asked. Send: I do not know what I am looking for. Record visible suggested-reply labels and associated messages; click the first reply once. While processing, attempt a second click. | A focused question and up to three relevant choices appear when required by the discovery stage. The chosen message is submitted once; busy controls prevent a duplicate request. No size, colour or budget is invented. Subsequent browsing can proceed without optional answers. | Not Run. TC-REG-07, 18, 42 provide offline support. |
| TC-AIX-02 Proactive products | With eligible dress and complementary catalogue records/rules, send: Show me women's dresses for a beach wedding under 200 AUD. Let me browse without choosing a size. Inspect Optional finishing touches before requesting an extra. | Eligible optional product cards appear with the correct dress anchor and recorded facts. They are labelled as a styling example until selected. The A$200 item cap is preserved; extras are priced separately unless a combined total was supplied. Look/bag stay unchanged. | Not Run. Missing eligible data blocks the offer branch. TC-REG-45, 46. |
| TC-AIX-03 Hide pause and resume | From TC-AIX-02 click Hide these suggestions, then ask: Show other dresses with the same requirements. In an independent repeat click No more extras; repeat the request and reload. Send: Resume extra suggestions. Then repeat the eligible dress request. | Hide removes the current task offer; No more extras suppresses further proactive cards and persists across reload. Explicit resumption permits a later eligible offer. Main results, constraints and look/bag are unchanged by hiding or pausing. | Not Run. Record each branch separately. TC-REG-45. |
| TC-AIX-04 Anchor and budget | From an eligible offer with two primary dresses, use Match a different dress and select the second displayed product. Record IDs and prices before/after. Independently send: Find a women's dress and a bag for a beach wedding under 200 AUD altogether. | The anchor selector refreshes extras for the chosen displayed ID without changing primary order or selecting it. For the combined request, every proposed complete purchase fits A$200, or the response honestly reports no match. Zero remaining allowance permits no additional offer. | Not Run. Selector step Blocked if fewer than two anchors. TC-REG-03, 12, 45, 46. |
| TC-AIX-05 Pairing and saved look | Send: Find a women's dress and shoes for formal events under 400 AUD total. With a complete eligible set, inspect Suggested pairing labels; Save to look one product from each group. Ask: What do you think of my selected outfit? Remove one item through View look. | Suggested pairing covers both roles within A$400 without automatic selection. Saved purchases total correctly; owned items have no new purchase cost. Review refers to saved pieces with supported reasons. Removal updates the look and total. Bag stays unchanged. | Not Run. Complete-set prerequisite required for selection steps. TC-REG-09 to 12. |
| TC-AIX-06 Fit and discovery guidance | Send: Show me women's clothing under 150 AUD and keep my size unknown. Then: Explain the fit labels while I browse. Does Regular guarantee that it will fit me? | Guidance explains recorded cut/fit labels without guaranteeing personal fit, stretch or measurements. Size remains unknown and A$150 stays saved. No invented feature restriction or irrelevant product-reference loop prevents continued browsing. | Not Run. TC-REG-33, 42, 46 support related domain behaviour. |
| TC-AIX-07 Reasons and next steps | After a valid product result, ask: Why is the first item suitable for my occasion? Then: Give me its product link and explain where I choose a listed size and save it to my bag. Is checkout available? No other products. | Reasons match saved catalogue attributes and disclose mismatches. Links identify the referenced product and bag/help pages. Guidance uses Add to bag and states checkout, payment and order placement are unavailable. No automatic bag change, guaranteed size stock or extra products. | Not Run as a complete browser case. AUTO8 and E8 support the specific navigation response. |
| TC-AIX-08 Additional items and value | Choose an actual displayed product; record its ID, price and constraints. Send: Find an extra for [recorded product name]. Then independently: Compare value alternatives to [recorded product name], keeping my requirements. Record exact substituted messages. | Additional products have supported pairing reasons and preserve applicable restrictions. Value alternatives disclose verified gains, compromises and price differences. If no improvement is evidenced, state that clearly. Neither request automatically selects or purchases a product. | Not Run. TC-REG-19 to 22, 24, 25; S5-A to F. |

# Additional integration and acceptance cases

The service and browser cases below remain scheduled in Part A. TC-ACC-01 records the supplied client decision separately from those execution gaps. Cross-references avoid counting the original outage and colour checks as independent new coverage.

| Identifier | Input and execution method | Expected observable output | Actual result and status |
| --- | --- | --- | --- |
| TC-HTTP-01 | POST /api/conversation-search with Content-Type text/plain and body {}. | HTTP 415; controlled Send JSON error; no product retrieval or sensitive content. | Not Run in this revision. Sarah assigns HTTP tester. |
| TC-HTTP-02 | Same route with application/json and exact malformed body {"turn": | HTTP 400 with Invalid JSON error; no crash or secrets. | Not Run in this revision. |
| TC-HTTP-03 | Same route with application/json and body {}. | HTTP 400 with Invalid conversation request error; no fabricated recommendations. | Not Run in this revision. |
| TC-HTTP-04 | Same route with Origin https://other.example and a local Host header; use a safe otherwise valid test request. | HTTP 403 Origin not allowed; no model/catalogue execution. | Not Run in this revision. |
| TC-HTTP-05 | Send an application/json request larger than 64000 bytes. Record exact byte length and safe body. | HTTP 413 Request is too long. Boundary values 64000 and 64001 need a valid envelope to isolate the size check; invalid bodies must not be counted as successful valid-boundary requests. | Not Run in this revision. |
| TC-INT-01 Related TC-AI-15 | On isolated server POST a valid new conversation-search envelope for a blue bag under A$80 for a wedding; create the turn using makeTurn/newSession. Inject an OpenAI request failure during interpretation. Record injection method and request ID. | HTTP 502; code CONVERSATION_FAILED; error states the request could not be completed safely and no cart changes were made. No product claims, raw provider error or secret. Verify preserved client state. | Not Run. No failure-injection execution is claimed. |
| TC-INT-02 Related TC-AI-16 | On isolated server use a valid conversation-search envelope and inject a catalogue query/connection failure after interpretation. Record the chosen test adapter and restore it afterwards; do not disrupt shared Supabase. | HTTP 503; code CATALOGUE_UNAVAILABLE; controlled safety message with no products or raw connection details. A new request can recover after the isolated catalogue service is restored. | Not Run. Developer prepares isolated injection method. |
| TC-UI-01 TC-PD-02 | Use an isolated product with at least two real colour variants; switch both ways and add the chosen variant. Record fixture IDs. | Selected swatch, image/variant and bag details stay consistent. If no valid fixture exists mark Blocked; do not mark a single-colour test Pass. | Not Run. Fixture prerequisite unconfirmed. |
| TC-UI-02 TC-PD family | Execute PD1 add/remove/quantity/navigation on desktop 1440 by 900 and mobile 390 by 844. Reload the bag after saving the selected size. Record browser/device. | No cut-off or overlapping controls; counts, item subtotal and disclosed totals remain consistent; saved product/size/quantity survive supported persistence. | Not Run in this revision; original historical UI passes retained separately. |
| TC-INT-03 | Save current live catalogue snapshot; compare every returned product ID, price, size label and availability field used in the chosen cases. | Returned facts match the snapshot; missing values remain unknown. Report aggregate stock separately from per-size stock. Product count is an observation, not a fixed expectation of 316. | Not Run here. Earlier 22 Oct snapshot recorded 318 rows, 316 available. [E7, E8] |
| TC-DEP-01 | Open https://abcandco.vercel.app/ from a fresh browser session. Record final URL, deployment/build identity and timestamp; compare to the frozen candidate. At 1440 by 900 and 390 by 844 open the catalogue and AI Stylist, then send: Show me a blue bag under 80 aud for a wedding. Inspect network and console. [E12] | Root page returns HTTP 200; navigation and critical assets load without errors that prevent the journey. Conversation responds through /api/conversation-search with catalogue-grounded cards or an honest no-match result. No unhandled console exception or failed critical request. If the candidate cannot be identified, mark build identity Blocked and retain observed behaviour separately. | Not Run. Prior-plan target only; current availability and deployment identity unverified. |
| TC-ACC-01 | 21 October 2026 client meeting with Peyton Bernhardt and all team members. Salvi supplied meeting minutes, the product acceptance decision and the update that feedback was addressed. Meeting URL/build and individual demonstrated steps were not supplied. [E13] | Record the client decision, feedback, team response and demonstration scope. Keep individual technical case results and prototype limitations separately traceable. | Accepted on 21 Oct 2026, as reported by Salvi. All features approved and product accepted as ready. Sarah completes meeting build details and links the demonstrated scope. |

# Execution results and defect follow up

## Latest execution and evidence separation

| Evidence layer | Result and scope |
| --- | --- |
| Fresh offline execution on 22 Oct | 46 of 46 scripts passed. Node v24.19.0; 10:42:20 to 10:42:27 AEDT. E2 stores the complete output and E3 records source hashes before/after, with no changes during execution. |
| Historical original functional cases | 45 cases: 42 recorded Pass and 3 Not Run in E0. Most execution dates/builds absent. These are retained as historical, except the corresponding TC-PV-01 to 06 deterministic assertions have fresh offline confirmation. |
| Historical 19 Oct offline run | 41 of 41 scripts passed in the supplied saved log. The later blocked attempt described by E0 remains a historical claim; its named 13:05:29 UTC log was not found in this checkout. The fresh 46/46 run supersedes its current setup conclusion, not its historical occurrence. [E5] |
| Historical 17 Oct customer assessment | 23 Pass, 33 Fail, 1 Blocked, 3 Feature gap across 60 runs. Build/live app blocked at that commit. Exact case outcomes, transcripts and scope are retained in E6. |
| Existing 22 Oct live and browser evidence | E7 records six adaptive scenarios with friction, partial outcomes and a failed gift journey. E8 records subsequent fixes, targeted production probes and final browser navigation evidence. Its 102 checks verify named protocol/catalogue facts and behaviours; 54 card occurrences are not 54 independent journeys. The work spans source iterations and is not a clean repeated frozen-build acceptance study. |
| Client acceptance on 21 Oct | Peyton and all team members attended. Salvi confirms all features were approved and the product accepted as ready. Supplied minutes praise instructions, explanations, accuracy/experience and UI, and suggest more proactive extras. Team reports the feedback addressed. E13 records the supplied evidence; demonstration build still to identify. |

## Defect and retest disposition

| ID | Observed problem | Current evidence and next action |
| --- | --- | --- |
| DF1 | Dependency/setup failure in original latest-attempt narrative | Fresh 46/46 offline run completed. Current offline setup verified; no assertion that the original missing-log event was independently verified. |
| DF2 | Hard-constraint omission and ordinary refinements in historical scenarios | Retain old outcomes. Fresh domain scripts pass, but Sarah must repeat agreed real-model cases on the final candidate. |
| DF3 | Purchase navigation, recipient context, owned/requested roles and combined-budget failures in E7 | E8 records targeted fixes and probes; TC-REG-46 passed. Product accepted by client on 21 Oct [E13]. Complete frozen-candidate technical verification and browser controls remain open. |
| DF4 | OpenAI/database outage handling and multi-colour UI | No completed new evidence. Execute TC-INT-01/02 and TC-UI-01 or record the exact blocker. |
| DF5 | Missing original evidence detail and SRS mapping | TC-AI-04 uncertainty retained; TC-AI-09 supported summary restored from E4. Sarah to reconcile TO matrix and record final review on 23 Oct. |

## Existing browser evidence

Figure 1 is the existing final production navigation capture from the 22 October reliability work. It shows a product-context answer, Add to bag instructions and the checkout boundary, with an empty saved look. It does not prove that adding to the bag, payment, responsive behaviour or persistence was executed. [E8]

Figure 1  Existing production navigation response for Silver Blouse on 22 October 2026

# Client acceptance and feedback

Peyton Bernhardt and all project team members attended the 21 October 2026 meeting. Salvi confirms that all features were approved and Peyton accepted the product as ready. The supplied minutes describe the current version as satisfactory and suggest more proactive recommendations for additional items. The team reports that it has addressed the feedback. [E13]

## Sponsor meeting feedback and response to feedback

| Client feedback | Team response and verification |
| --- | --- |
| User instructions were important and thoughtful. | Retain the demonstrated instructions in the final product and user documentation. Sarah checks consistency with the submitted version. |
| Clear recommendation explanations and the options offered were particularly impressive. | Preserve catalogue-based reasons, disclosed differences and clear options. Existing TC-REG-33, 40 and 41 passed; TC-AIX-07 specifies the complete browser interaction. |
| The new version improved accuracy and user experience. | Retain constraint, state and budget safeguards. E2 records 46/46 offline suites passing on 22 October; E7/E8 preserve earlier problems and targeted fixes without implying a measured accuracy percentage. |
| The UI looked great. | Retain the approved design. Verify final desktop/mobile behaviour and new AI controls through TC-UI and TC-AIX cases; client approval is recorded separately from those observed results. |
| More proactive recommendations for additional items were suggested; current version satisfactory. | Addressed according to the team update. Current optional finishing touches show complementary products with anchor, dismissal, pause/resume and budget controls. TC-REG-45 and 46 passed; TC-AIX-02 to 04 specify remaining browser verification. |

## Acceptance record and final review

Decision: product accepted as ready on 21 October 2026. Evidence: team-supplied minutes and Salvi's confirmation, transcribed in E13. Sarah Thomas reviews the final technical test summary and links verification of the post-meeting changes to the final candidate.

Before 24 October submission, Sarah records the meeting time and format, demonstrated URL/build, final candidate, final test dispositions and any accepted exceptions. The prototype URL in E12 must not be assumed to be the demonstrated URL. Include this feedback and response in the D4 MVP section. Handover includes this report, editable document, evidence ZIP and matching checkout.

# Evidence register and handover

Open the evidence links below in the project GitHub repository. Each link uses the fixed publication commit fca705e37623. This commit preserves the cited evidence; E3 identifies the actual test candidate. The ZIP supplies an offline copy. Reviewers need repository access.

Project repository: ABC Fashion AI Assistant

| ID | Evidence on GitHub and meaning |
| --- | --- |
| E0 | Original testing specifications Original supplied 23-page Part B PDF. Historical outcomes and original IDs. |
| E1 | COMP3850 deliverables brief Assessment brief pp. 19 to 22, 36 and 39. Plan, case, revision and formatting requirements. |
| E2 | Fresh offline regression log Complete 46-suite run on 22 Oct 2026. Console mirror is linked with E3. |
| E3 | Execution manifest Git HEAD, dirty tree status, source hashes before/after and execution timestamps. Regression console record |
| E4 | Original recommendation results Historical single-message development endpoint; separate from the current customer route. |
| E5 | Historical 41-suite regression log Saved 41/41 historical run. The later blocked log named in the original PDF is unavailable. |
| E6 | Historical customer scenario report Historical assessment with per-run summary, saved fixture and transcripts. Scenario transcripts |
| E7 | Adaptive browser baseline report Existing live baseline, environment, catalogue audit, verification and transcripts. |
| E8 | Adaptive reliability fixes and retests Existing targeted retest, browser capture and probes. Iterative scope retained. |
| E9 | Assessed scenario run outcomes Original run-level outcomes, separate from the exploratory pilot summary. |
| E10 | Regression and scenario source index Exact definitions, line ranges and fixture sources. Script links in Part B open the same fixed revision. Original case transcription Regression scripts Scenario fixtures |
| E11 | Customer conversation route HTTP contract and the legacy development-only boundary. Both routes linked below. Legacy recommendation route |
| E12 | Original test plan Prior Part A. Team/client p. 5; tools/deployment pp. 3 to 4; D3 milestone p. 5. |
| E13 | Client acceptance and meeting feedback 21 October minutes, attendance, acceptance and response supplied by Salvi. Meeting URL/build and time/format remain unspecified. |

Preserve revision history and contents links when merging into D4. Client acceptance and remaining technical review are recorded in the preceding section.